Agentic AI Product Design Requirements (PDR)

Implementation blueprint for the Company AP Automation human + AI agent workflow

Generated: 21 May 2026 | Project: Company AP Automation

# 1. Executive Summary

This PDR defines the next implementation scope for adding Agentic AI capabilities to the AP Automation system. The objective is to reduce manual finance operations while keeping department head approval, CFO payment sign-off, vendor bank-account changes, tax overrides and high-value payment release under mandatory human control.

## Scope Objectives

| Objective Area | Detailed Objective | Target Outcome |
| --- | --- | --- |
| Business consolidation | Replace Trello, Google Sheets, Excel trackers, email follow-ups and manual status chasing with one AP workflow. | Single source of truth for every invoice, PO, approval, payment and closeout. |
| Cycle-time reduction | Use agents to remove low-value manual checking, reminders, extraction and reconciliation work. | Move clean invoice processing from roughly 3 days toward 1 working day. |
| Control and audit | Keep high-risk financial decisions under human control while logging every system and agent action. | Stronger audit trail without slowing down AP operations. |
| Agentic automation | Introduce AI agents for extraction, validation, recommendation, notification, monitoring and workflow QA. | Human teams focus on exceptions, approvals and judgment-based finance decisions. |
| Clickable demo readiness | Define screens, flows, states and interactions clearly enough to create a full Figma clickable prototype. | Stakeholders can test the future workflow before engineering implementation. |

## In Scope

Department invoice upload, manual invoice entry and email-import-ready intake flow.

Invoice and PO synchronized detail experience with extracted fields, confidence and corrections.

AI validation for duplicate, missing document, PO sync, vendor match, account mismatch and risk score.

Department head approval/rejection portal with AI summary but mandatory human decision.

AP finance board with AI readiness badges, recommendations and exception handling.

WHT/voucher recommendation, Xero bill assistant and payment gateway/bank reconciliation support.

Notification, SLA monitoring, reporting, audit log and QA workflow agents.

Figma clickable demo specification for all primary personas and critical paths.

## Out of Scope for First Implementation

Fully autonomous payment approval or payment release without CFO/human sign-off.

Automatic approval of vendor bank account changes.

Replacing Xero as the accounting system of record.

Guaranteeing perfect OCR for every invoice/slip format without human review fallback.

Full Trello two-way sync; legacy references can be retained/imported first.

Target human + AI agent swimlane

# 2. Current System Baseline

Frontend: React screens for login/register, upload, invoice detail, AP/head board, ticket detail, operations and dashboard.

Backend: NestJS modules for auth, invoices, approvals, tickets, vendors, departments, payments and full-scope operations.

Workflow: invoice/PO creation, department head approval, AP document review, vendor/PO/account verification, WHT, voucher, Xero, payment gateway/bank execution and close.

Data model: Prisma models for Invoice, PurchaseOrder, PaymentTicket, SupportingDocument, TicketActivity, PaymentBatch, PaymentRecord, Notification and XeroConnection.

Controls: role-based transitions, field-level edit restrictions, comments, attachments, downloadable documents and locked payment-complete tickets.

## Stakeholders and Personas

| Persona | Current Pain | Future Agentic Experience |
| --- | --- | --- |
| Department User | Uploads invoices and manually responds to missing-doc or rejection feedback. | Gets AI-guided required fields, missing-doc prompts, upload confidence and clear status visibility. |
| Department Head | Needs quick context before approving but should not edit finance data. | Sees AI summary, risk flags, attachments and reason box; approve/reject remains human-only. |
| AP Clerk | Manually checks docs, PO, vendor account, WHT, voucher, Xero and payment statuses. | Gets validation checklist, recommended next action, WHT/voucher draft and exception-focused work queue. |
| CFO | Needs confidence before signing payment without scanning every operational detail. | Sees payment risk, vendor/account verification, amount summary and mandatory sign action. |
| Company Admin | Maintains roles, vendors, departments, rules and integrations. | Configures thresholds, agent rules, integration health and audit exports. |
| Auditor/Finance Leadership | Needs evidence of approvals, payments and control adherence. | Uses immutable ticket timeline, agent logs, human approvals and reconciliation reports. |

## Business Rules to Preserve

Department creates invoices; AP should not manually create separate tickets for invoices.

Every invoice creates or syncs a PO record before finance processing.

Department head approval must occur before AP finance workflow begins.

Rejected or missing-doc tickets return to the department with reason/comments.

Due date uses configured time cutoff logic: before cutoff, count from current day; after cutoff, count from next day.

Payment complete tickets are read-only and remain available for audit/history.

# 3. Target Agentic Operating Model

The workflow should evolve from a manually operated Kanban board into an event-driven agentic operating layer. Agents listen to workflow events, perform bounded analysis or automation, write recommendations and low-risk updates through the existing API, and escalate high-risk decisions to humans.

| Layer | Responsibility | Implementation Direction |
| --- | --- | --- |
| Workflow engine | Keeps ticket status, permissions and audit trail authoritative. | Existing NestJS ticket/invoice services remain source of truth. |
| Agent orchestrator | Runs agents when invoice/ticket/payment events occur. | Add background worker with event queue, idempotent job table and retry policy. |
| AI agents | Extract, validate, recommend, notify, reconcile and monitor. | Agents call approved tools/APIs; outputs stored as recommendations and activity records. |
| Human approvals | Approve/reject department requests and authorize payment. | Department Head and CFO actions stay manual with explicit UI gates. |

# 4. AI Agent Roles and Responsibilities

| Agent | Trigger | Responsibilities | Output |
| --- | --- | --- | --- |
| Document Intake Agent | Invoice upload or email import | Classify file, OCR PDF/image/slip, extract vendor, amount, invoice date, account, PO and bill type. | Extracted fields, confidence score, document classification. |
| Validation/Risk Agent | Invoice draft created or edited | Check duplicate invoice, missing docs, PO sync, vendor match, account mismatch and old sheet references. | Validation checklist, risk score, missing-doc list. |
| Approval Routing Agent | Ready for head approval | Route to correct department head, calculate SLA, remind/escalate overdue approvals. | Approval task, reminders, escalation activity. |
| AP Finance Copilot | Ticket enters AP review | Recommend next status, highlight blockers, summarize invoice/PO/vendor context. | AP recommendation panel and suggested action. |
| WHT/Voucher Agent | Ticket enters WHT/voucher stage | Suggest filer/non-filer rate, WHT amount, net payable, voucher draft and GL/expense mapping. | Tax/voucher draft requiring AP confirmation. |
| Xero Sync Agent | Ready for Xero bill or paid marking | Prepare bill payload, detect sync errors, refresh token, retry safe failures. | Xero bill/payment status and error resolution guidance. |
| Payment Gateway Agent | Payment prepared or bank confirmation received | Validate payment batch data, capture payment confirmation, reconcile with ticket and Xero status. | Payment execution status and reconciliation result. |
| Notification Agent | Missing docs, approval pending, overdue, close | Send requester/head/AP/CFO notifications, write comments, summarize blockers. | Notifications and audit activity. |
| QA/Workflow Agent | Scheduled or after deployment | Run end-to-end test scenarios and validate role permissions/status transitions. | Test report and failed workflow alerts. |

# 5. Human-in-the-Loop Rules

| Decision | Automation Level | Reason |
| --- | --- | --- |
| Department head approval/rejection | Human mandatory | Business owner must approve budget/department request. |
| CFO payment sign | Human mandatory | Financial authorization and fraud control. |
| Vendor bank account creation/change | Human mandatory with dual control | High fraud risk; AI can flag mismatch but not approve. |
| WHT/tax override | Human mandatory | Compliance and tax liability risk. |
| High-value payment release | Human mandatory | Payment risk threshold requires explicit sign-off. |
| OCR/extraction correction | Semi-autonomous | AI can prefill; user confirms low-confidence fields. |
| Missing-doc reminders | Autonomous | Low-risk operational communication. |
| Status close after confirmed reconciliation | Semi-autonomous | Agent can recommend close; auto-close only when confidence and rules pass. |

# 6. Functional Requirements for Implementation

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| AG-01 | Agent job orchestration | System creates idempotent background jobs for upload, validation, notification, Xero and payment events. |
| AG-02 | AI extraction panel | Invoice detail shows extracted fields, confidence, source document and user-confirmed corrections. |
| AG-03 | Validation checklist | Ticket shows required docs, duplicate risk, vendor/account match, PO sync and readiness status. |
| AG-04 | Recommendation actions | AP sees suggested next action but final status move follows role permissions. |
| AG-05 | Approval reminders | Head/CFO pending tasks trigger reminders and escalation based on SLA. |
| AG-06 | WHT/voucher draft | Agent calculates draft WHT/net payable and AP must confirm before voucher is finalized. |
| AG-07 | Xero assistant | Agent prepares bill/payment payload, stores sync error explanations and prevents duplicate bill creation. |
| AG-08 | Payment gateway reconciliation | Agent matches gateway/bank confirmation to ticket, amount, vendor and Xero payment status. |
| AG-09 | Conversation assistant | Users can ask ticket-specific questions and receive answers grounded in ticket, invoice, PO and activity data. |
| AG-10 | Workflow QA agent | Automated tests verify critical role/status paths before release. |

# 7. Data Model Additions

| Entity / Field | Purpose |
| --- | --- |
| AgentJob | Track queued/running/completed/failed agent jobs with idempotency key and retry count. |
| AgentRun | Store model/tool used, prompt version, input references, output summary, confidence and cost metadata. |
| AgentRecommendation | Store suggested field updates, next status, risk flags and human acceptance/rejection. |
| Invoice.extractionConfidence | Field-level confidence for extracted values. |
| PaymentTicket.riskScore | Aggregated duplicate/vendor/account/payment risk score. |
| PaymentTicket.agentReadiness | READY, NEEDS_REVIEW, BLOCKED or FAILED state for agent checks. |
| TicketActivity.actorType | Differentiate human, system and AI agent actions in audit history. |

# 8. APIs and Tools Required

LLM with vision/OCR capability for invoice and slip extraction.

Embedding/fuzzy-match service for duplicate detection and vendor matching.

Xero Accounting API with idempotency protection for bill/payment creation.

Payment gateway or bank file/API response integration for payment execution status.

Email ingestion API for invoices arriving by email.

Notification channels: in-app first; optional email, Slack, Teams or WhatsApp later.

Policy/rules engine for mandatory fields, approval thresholds, WHT rates and risk gates.

# 9. User Experience Changes

Invoice Detail: add AI extraction review card with confidence indicators and confirm/correct buttons.

Ticket Detail: add AI validation checklist, recommendation summary and risk reasons.

AP Board: add agent-ready, blocked-by-docs and high-risk badges.

Department Head Board: show AI summary but keep approve/reject buttons human-only.

CFO View: show payment risk summary, vendor/account confirmation and payment gateway status.

Operations: add Agent Jobs, failed runs, prompt/version settings and audit export.

## Figma Clickable Demo Scope

| Screen | Demo Purpose | Must-Have Interactions |
| --- | --- | --- |
| Login / Role Selector | Show how each persona enters a role-scoped experience. | Select demo user, login, route to correct dashboard/board. |
| Department Intake | Create invoice, upload file, see AI extraction and synced PO fields. | Upload document, review extracted fields, correct low-confidence field, submit to head. |
| Invoice Detail | Show invoice and PO fields side by side with AI validation. | Edit fields, view confidence, add attachment, submit approval, see status change. |
| Department Head Board | Review pending approvals only. | Open card, read AI summary, view docs, approve or reject with reason. |
| AP Board | Show operational Kanban with human/agent ownership. | Filter by priority/risk, open ticket, move only permitted statuses. |
| Ticket Detail | Main AP workspace for validation, comments, attachments, WHT, Xero and payment. | Accept/reject recommendation, add comment, download attachment, run Xero/payment actions. |
| CFO Sign View | Show mandatory approval gate. | Review payment summary, risk flags, sign payment, send to execution pending. |
| Operations / Agent Monitor | Admin view of integrations, agent jobs and failed runs. | Inspect failed agent job, retry safe job, open Xero/payment gateway status. |
| Dashboard / Reports | Executive view of cycle time, overdue, agent savings and risk. | Switch metrics, view drill-down, export report placeholder. |
| Conversational Assistant | Ticket-aware chat for users. | Ask what is missing, why blocked, next step, or summarize ticket. |

## Clickable Prototype Paths

| Path | Start | End State |
| --- | --- | --- |
| Happy path | Department user uploads clean invoice. | Ticket payment complete with requester notified and audit timeline. |
| Rejected by head | Department user submits incomplete/incorrect invoice. | Head rejects with reason; department fixes and resubmits. |
| Missing docs loop | AP finds missing PO/supporting document. | Notification sent; requester uploads missing doc; AP resumes review. |
| High-risk vendor account | Validation Agent detects account mismatch. | Ticket is blocked until AP/admin human verification. |
| CFO payment approval | AP prepares payment. | CFO signs; payment gateway receives execution request. |
| Xero failure | Xero sync returns error. | Xero Sync Agent explains failure and AP retries after correction. |

## Design System Requirements for Figma

Use role-based navigation with clear labels: AP Board, Head Board, Invoices, Operations, Dashboard.

Use consistent badges for AI Ready, Needs Review, High Risk, Missing Docs, Approval Pending and Payment Complete.

Use icon language from the swimlane: human, AI agent, assist and mandatory approval.

Cards should be dense and operational, not marketing-style; finance users need scanability.

Every AI suggestion must show confidence, reason and the human action required.

Critical buttons must match role permissions: approve/reject only for head, sign only for CFO, final financial edits only for AP/admin.

# 10. Notifications, Reporting and Monitoring

Daily AP digest: pending approvals, missing docs, high-risk tickets, Xero failures and payment queue.

Overdue workflow monitor: alerts when due date or SLA is near breach.

Self-healing monitor: retry safe Xero token refresh, stuck agent jobs and transient gateway failures.

Exception report: duplicate risk, account mismatch, low confidence OCR, payment confirmation mismatch.

Performance dashboard: manual touches removed, average cycle time, first-pass approval rate, agent confidence and override rate.

# 11. Security, Compliance and Governance

Agents must call existing APIs and respect RBAC; no direct database mutation for critical status/payment actions.

Use prompt-injection defenses: document text is untrusted input and cannot instruct agents to bypass workflow rules.

Encrypt uploaded documents and store least-privilege credentials for Xero/payment gateway.

Mask sensitive bank account data in prompts where full value is not required.

Log all agent actions with input reference, model/tool version, confidence and human acceptance.

Require dual control for vendor bank account changes and payment release above threshold.

# 12. Testing Strategy

| Test Area | Coverage |
| --- | --- |
| Unit tests | Due-date cutoff, WHT calculation, validation rules, idempotency and risk scoring. |
| API tests | Agent job creation, recommendation acceptance/rejection, RBAC and audit records. |
| Workflow tests | Department upload to head approval, AP review, Xero, payment gateway and close. |
| AI evaluation tests | OCR accuracy, duplicate detection, vendor/account matching and missing-doc classification. |
| Security tests | Prompt injection documents, unauthorized role transitions, payment duplication and data leakage. |
| Regression tests | Existing invoice/PO/ticket workflows continue working without agents enabled. |

# 13. Phased Implementation Plan

| Phase | Scope | Business Value |
| --- | --- | --- |
| Phase 1: Assistive AI | Document extraction, validation checklist, missing-doc suggestions, AP summary. | Reduces data entry and review time quickly. |
| Phase 2: Semi-autonomous workflow | Agent jobs, recommendations, reminders, duplicate risk, WHT/voucher draft. | Cuts repetitive AP work while humans approve key decisions. |
| Phase 3: Integration agents | Xero assistant, payment gateway reconciliation, notification automation. | Reduces finance close and reconciliation effort. |
| Phase 4: Predictive operations | SLA prediction, anomaly detection, self-healing jobs, conversational assistant. | Improves control, forecasting and exception handling. |

## Implementation Epics

| Epic | Includes | Primary Screens / Services |
| --- | --- | --- |
| Agent foundation | AgentJob, AgentRun, AgentRecommendation, event triggers, retry/idempotency. | API services, Operations Agent Monitor. |
| Intake intelligence | OCR extraction, confidence, field review, invoice/PO sync checks. | Department Intake, Invoice Detail. |
| Validation intelligence | Duplicate, missing docs, vendor/account, risk score, readiness state. | Invoice Detail, Ticket Detail, AP Board badges. |
| Approval intelligence | Head summary, rejection reason, reminders, SLA escalation. | Head Board, Notifications. |
| AP copilot | Next action, WHT/voucher draft, GL/expense suggestion, Xero payload draft. | Ticket Detail. |
| Payment intelligence | Payment batch validation, gateway confirmation, reconciliation. | CFO View, Ticket Detail, Operations. |
| Monitoring and QA | Workflow validation agent, failed job monitor, dashboard metrics. | Dashboard, Operations, QA reports. |

## Release Acceptance Criteria

All human approval gates remain enforced by backend role/status validation.

No agent can directly execute high-risk payment or vendor bank account change.

Every agent recommendation has confidence, reason, timestamp and audit trail.

Clickable demo covers happy path, rejection, missing docs, high-risk vendor, CFO sign and Xero failure.

Workflow QA agent can run at least one end-to-end scenario without manual test setup.

# 14. Immediate Implementation Backlog

Create AgentJob, AgentRun and AgentRecommendation tables with audit-friendly metadata.

Add background worker/orchestrator service and event triggers for invoice upload, approval, AP stage, Xero and payment events.

Build Document Intake Agent for OCR/extraction with confidence fields.

Build Validation/Risk Agent for duplicate, missing docs, PO sync and vendor account checks.

Add AI extraction and validation UI cards to Invoice Detail and Ticket Detail.

Add agent badges to AP Board and Head Board.

Add Notification Agent for reminders and missing-doc follow-ups.

Add QA/Workflow Agent with Playwright/API scenario tests.

# 15. Success Metrics

Reduce clean invoice processing from roughly 3 days toward 1 day.

Reduce manual data entry by 70-85%.

Reduce missing-doc follow-up effort by 60-80%.

Reduce daily reporting/follow-up effort by 80-90%.

Maintain zero unauthorized payment release and zero duplicate Xero bill creation.

Track AI override rate and keep high-risk auto-actions at 0 without human approval.